You can’t tell an AI to build the whole app in one go. The repo is set up so it gets built in 22 short sessions, one task per session, with you checking each one before the next starts. A task can only start once the previous one’s checks pass and its work is merged.

### One-time setup (about an hour)

- Pick an AI tool that can work on the repo. Claude Code, Codex or Gemini CLI, or an editor agent such as Cursor, will do. They read and write files and run the test commands, and AGENTS.md and CLAUDE.md load automatically. A plain chat window works, but you’d have to paste files in and apply the output yourself.

- Install on your computer: Node.js (current LTS), Git, Docker (for local Supabase), and the Supabase and Wrangler command-line tools.

- Create the accounts you’ll need later:

  - Supabase (choose an EU region).

  - Cloudflare.

  - A Tesla developer account. Start this early, because approval and cost are unknown until TASK-00 researches them.

- Protect main on GitHub. Require pull requests and passing checks, and turn on private vulnerability reporting.

- Clone the repo and open the AI tool in the repo root.

### The loop for every task

- Start a fresh AI session in the repo root. Don’t continue from the previous task’s chat.

- Give it this, changing the task number:

- Do TASK-00. Read AGENTS.md, docs/ai-build-kit/02-PROJECT-CONTEXT.md, docs/ai-build-kit/04-REPO-STRUCTURE.md, the task file docs/ai-build-kit/tasks/TASK-00-tesla-feasibility-spike.md and the previous handoff in docs/handoffs/. Start with the plan step and stop if a stop condition triggers.

- Read its plan before it writes code. If the plan touches files outside the task’s listed paths or invents anything, correct it.

- Let it work, then run the checks yourself (npm run typecheck, lint, test, build). Don’t accept “tests pass” without seeing the output.

- Have it open a pull request from a task-NN-<slug> branch. Review the PR, merge it, and tag task-NN-done.

- Move to the next task. Tick the tracker in docs/ai-build-kit/00-README.md.

### Order, and where you must step in

| Tasks | What happens | Your part |
| --- | --- | --- |
| 00–01 | Research and architecture documents | Read them and answer the open questions. TASK-00 decides whether the app can really be subscription-free |
| 02 | Project setup | Confirm all five checks pass from a clean clone |
| 03–04 | Database and security rules | Read every migration and security policy yourself, because mistakes here are the costly ones. Run the SQL tests |
| 05–13 | Types, UI, login, live view, tariffs, analytics | Check the app in a browser at phone and desktop widths |
| 14–16 | Worker API, Tesla login, live data | Give it Tesla credentials through .dev.vars, never in chat. Live Tesla stays unverified until you test a real site by hand |
| 17–19 | Controls, automation, admin | Test controls only by hand, with the mock first and a real device last. Automation stays in dry-run |
| 20 | Security audit | Use a fresh session as an independent reviewer. Don’t deploy if it reports open critical or high findings |
| 21 | Deployment | Set the real secrets yourself in Cloudflare, Supabase and GitHub |

### Rules for yourself

- Never paste secrets into a prompt. Use the placeholders in .env.example.

- Never merge a task whose security tests fail, or one where the AI reports something as passing without showing the command and its output.

- Don’t let it combine tasks, even if it offers.

- If it gets stuck or goes in circles, start a fresh session on the same task, point it at its own handoff and the failing output, and ask it to fix only that.

- If a task output is truncated, tell it to resume at the exact file and line.

- Keep the registers current. docs/DECISIONS.md and docs/KNOWN_LIMITATIONS.md are what stop an AI from quietly undoing earlier choices.

### What to expect

This will take many sessions over days or weeks, depending on how fast you review. The Tesla integration is the main unknown. Whether it works, costs money, or needs approval depends on Tesla’s current terms and your hardware, and nothing in the repo can confirm that yet. TASK-00 is where you find out, so do it first, before spending time on the rest.